SMART WASTE MANAGEMENT SYSTEM

TEST STRATEGY

Version 1.0

# Document Information

| Field | Value |
| --- | --- |
| Project Name | Smart Waste Management System |
| Document Type | Test Strategy |
| Prepared By | Abhijit Dhumale |
| Date | 30 July 2026 |
| Reference | See 01_Test_Plan.docx for scope and environment details |

# 1. Testing Approach

Testing will follow a risk-based approach, prioritising modules that are core to the application's purpose — Smart Bin Management, Waste Reports and Authentication — before covering supporting modules such as Notifications, Feedback and Profile. Each module will be tested at three levels: UI/functional (manual), data (SQL), and API (Postman), with critical user journeys additionally covered by Selenium automation.

# 2. Functional Testing Strategy

- Every template listed in the Test Plan's Modules Under Test table will have at least one positive and one negative test case.

- Form-based screens (register.html, login.html, admin_add_bin.html, admin_edit_bin.html, report.html, feedback.html) will be tested for field validation, mandatory-field checks, and boundary values.

- Role-based access will be verified by attempting to access Admin URLs (e.g. admin_dashboard, admin_bins) while logged in as a normal User, and vice versa.

- CRUD operations on Smart Bins (add_new_bins.html, admin_edit_bin.html, admin_bins.html) will be tested end-to-end: create, read, update and delete, with database state checked after each action.

# 3. Regression Testing Strategy

- A regression suite will be maintained from the highest-priority (High priority) test cases across all modules.

- Regression will be executed after any bug fix, and before final sign-off.

- Selenium scripts will double as automated regression checks for login, bin creation, and report submission.

# 4. Smoke Testing Strategy

- Before every test cycle, a short smoke pass will confirm: application starts, Home page loads, User and Admin login succeed, and the Dashboard renders.

- Smoke testing acts as a build-acceptance gate — if it fails, the build is rejected and detailed testing does not proceed.

# 5. API Testing Strategy

- REST endpoints defined in api_project/views.py and main/serializers.py will be tested using Postman.

- Coverage includes status codes, response schema (via serializers), authentication requirements, and error handling for invalid payloads.

- CRUD endpoints (bins, reports, feedback) will be tested for Create, Read, Update and Delete behaviour independently of the UI.

# 6. Database Testing Strategy

- SQL queries will be run directly against db.sqlite3 to verify Insert, Update and Delete operations triggered from the UI and API.

- Referential integrity between related models (e.g. reports linked to bins, feedback linked to users) will be validated.

- Constraint testing will confirm required fields, uniqueness and default values defined in models.py are enforced.

# 7. Automation Strategy

- Tooling: Python, Selenium WebDriver, PyTest, Page Object Model (POM).

- Scope: critical workflows only — User registration & login, Admin login, Smart Bin add/edit/delete, and Waste Report submission — rather than every page.

- Reporting: HTML test reports with automatic screenshots captured on failure.

- Scripts will be organised per page (Page Object classes matching login.html, dashboard.html, bins.html, report.html, etc.) for maintainability.

# 8. Defect Management

- All defects will be logged with Severity, Priority, Steps to Reproduce, Expected Result, Actual Result, Environment and Status.

- Severity reflects technical impact (Critical/High/Medium/Low); Priority reflects urgency of fixing.

- Defect lifecycle: New → Assigned → In Progress → Fixed → Retest → Closed (or Reopened).

- Critical and High severity defects block sign-off until resolved and retested.

# 9. Test Deliverables

- Test Scenarios and Test Cases (Excel)

- Requirement Traceability Matrix (RTM)

- Bug Reports

- Selenium automation suite with HTML execution reports

- Postman collection for API tests

- SQL validation script/queries